**Minutes of Group Meeting**

**COMP2913 Software Engineering Project Group Project**

**Date:** 20.03.2022

**Start Time:** 17:00

**End Time:** 18:20

**Location:** Online using Discord

**Present:** Hashir Ali, Omar Choudhry, Mohamed Fakeih, Alexandru-Iulian Magan, Joshua Reiner, William Toon

**Absent with apologies:** Diansitan Zhuang (Monty)

**Absent without Apologies:** N/A

**Chair:** Omar Choudhry

**Minutes:** Omar Choudhry

1. Review of Minutes of Last Meeting

* Frontend design for staff interface is complete
* Worked on styling for staff interface frontend
* Merged customer and staff interfaces

2. Review of Actions from Previous Meetings

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Actions carried over from previous meetings | | | | | |
|  | Date | Action | Who | When | Status |
| 1 | 25.2.22 | Working on the frontend customer interface | Will, Monty, Hashir | 25.3.22 | Partially Complete |
| 2 | 25.2.22 | Working on the frontend manager and employee interfaces | Josh, Mohamed, Omar | 25.3.22 | Complete |
| 3 | 22.2.22 | Working on the backend, testing, continuous integration, merge requests and consulting frontend development and designs | Alex | 25.3.22 | Partially Complete |

3. Discussion of Progress

* Integrate backend and frontend
  + Begin with login system
* Complete frontend for customer interface
  + Pages for account information (including discounts for frequent users, student and senior users), current bookings (including extending and cancelling booking), booking history, submitting issues and settings (change password, two-factor authentication and dark mode toggle button)
* Landing page should include booking modal (3 pages: scooter options, hire options and summary) taking user to payment interface
  + Map should centre on selected location
* Work on separate payment interface page
* Bug fixing over easter
* Discussed web API calls (sending and receiving data from the backend server)

4. Risks and Issues

* Should work on making reusable and useful code
* Spending too long on HTML

5. Actions Arising

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Actions arising from today’s meeting | | | | | |
|  | Date | Action | Who | When | Status |
| 1 | 25.2.22 | Working on the frontend customer interface | Will, Monty, Hashir | 25.3.22 | Partially Complete |
| 2 | 22.2.22 | Working on the backend, testing, continuous integration, merge requests and consulting frontend development and designs | Alex | 25.3.22 | Partially Complete |

**END**