**Minutes of Group Meeting**

**COMP2913 Software Engineering Project Group Project**

**Date:** 07.03.2022

**Start Time:** 19:00

**End Time:** 21:30

**Location:** Online using Discord

**Present:** Hashir Ali, Omar Choudhry, Mohamed Fakeih, Alexandru-Iulian Magan, William Toon, Diansitan Zhuang (Monty)

**Absent with apologies:** Joshua Reiner

**Absent without Apologies:** N/A

**Chair:** Omar Choudhry

**Minutes:** Omar Choudhry

1. Review of Minutes of Last Meeting

* Started working on the landing page
* Designed the interface
* Defined structure of the whole website

2. Review of Actions from Previous Meetings

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Actions carried over from previous meetings | | | | | |
|  | Date | Action | Who | When | Status |
| 1 | 25.2.22 | Working on the frontend customer interface | Will, Monty, Hashir | 25.3.22 | Partially Complete |
| 2 | 25.2.22 | Working on the frontend manager and employee interfaces | Josh, Mohamed, Omar | 25.3.22 | Partially Complete |
| 3 | 22.2.22 | Working on the backend, testing, continuous integration, merge requests and consulting frontend development and designs | Alex | 25.3.22 | Partially Complete |

3. Discussion of Progress

* Decided to start working on log in and register page
* Customer interface team should work on booking interface
* Staff interface team should work on the sidebar and main layouts
* Everyone oversaw the current backend (specifically the booking system and testing)
* Discussed dark mode for open street maps for the visual map in the frontend

4. Risks and Issues

* All members need to commit
* Should work on making reusable and useful code

5. Actions Arising

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Actions arising from today’s meeting | | | | | |
|  | Date | Action | Who | When | Status |
| 1 | 25.2.22 | Working on the frontend customer interface | Will, Monty, Hashir | 25.3.22 | Partially Complete |
| 2 | 25.2.22 | Working on the frontend manager and employee interfaces | Josh, Mohamed, Omar | 25.3.22 | Partially Complete |
| 3 | 22.2.22 | Working on the backend, testing, continuous integration, merge requests and consulting frontend development and designs | Alex | 25.3.22 | Partially Complete |

**END**